## Slide 1: A SUDOKU GAME
By Team Three

## Slide 2: project idea
We aim to put together a user-friendly sudoku game with error checking and tracking, as well as the ability to catch if the user is cheating.

## Slide 3: System components
User interface
Needs to be accessible and user-friendly. User can clearly identify and utilize all functions of the program without frustration.
User/server communication
Properly set up communication between the user and the designated server to provide a function, which may be creating a puzzle, checking if the puzzle has been properly solved, or checking if the puzzle was solved unfairly.
Cheat-detection system
A program to check if the user is cheating by entering the solution from a sudoku solver.

## Slide 4: Technology needed
API's
We will need to do research into the different API’s available and see what will best suit our needs.
PROGRAMMING LANGUAGE
We will figure out what language are we familiar enough to work with as a team and what will work best with what our goals are.
USER/SERVER INTERFACE
We will investigate how we can best connect the user interface to the server for the best experience.

## Slide 5: Project proposal

## Slide 6: introduction
The project our team is creating provides the user with a unique experience with the puzzle game of Sudoku. We’re striving to make it so the user can play their game anywhere and by method they choose whether it be from a reference or from a randomly generated puzzle.

## Slide 7: CLIENT OPERATIONS
Because Professor Wang is the “client” we are proposing to, there isn’t much I can infer on his operations, other than being the one that is grading us for our project. Instead, I will imagine a scenario where Professor Wang is part of a digital entertainment company that is interested in creating a more portable and interactive form of sudoku. Fortunately for his company, that is exactly what we are aiming to achieve with the development of our project.

## Slide 8: Executive summary
We will be putting together a sudoku game that will be very user-friendly and include an error tracker and a cheat-detection system. Since Professor Wang’s company wants to be able to use this new type of cutting-edge technology to revolutionize playing sudoku, we intend to help his company achieve just that. We will use our top-tier customer support to be available to him when he needs us and to maintain an open availability and mind to all his input and needs on this project.

## Slide 9: Cost summary
The costs for this project are best put into hours per week. This is a 3-credit course and as such, we should be putting in 9 hours of work per week for this project. This class will be 17 weeks long so that will be 153 hours of week per person for a total of 459 hours of work to complete this project.

## Slide 10: Terms and conditions
For our client, we will be providing a tailored experience to their needs with a turn around time to inputs within the week. Every month until this project is done, we will have a meeting where we will discuss our project and expectations for the next step. We require feedback in a timely manner so that we can achieve the goals that our client is looking for as quickly as possible.

## Slide 11: Point of contact
Elizabeth Courson
ec268930@my.stchas.edu

## Slide 12: Statement of work

## Slide 13: Scope of work
The scope of our work will be creating an interactive application that will allow the user to play Sudoku from a reference image or from a randomly generated puzzle. Creating a program that solves the puzzle for the user will not be part of this project, but a similar function may be utilized to better the user experience.

## Slide 14: performance
PERIOD OF PERFORMANCE
This project is to take 16 weeks, to end no later than 5/8/24.
PLACE OF PERFORMANCE
This project is to be worked at on the campus of St. Charles Community College and/or our respective homes and to be done on the computers supplied by the college or our personal computers. All work regarding this project will be performed remotely by the entire team, with some small exceptions if an in-person meeting is found necessary.

## Slide 15: WORK REQUIREMENTS
Accessible user interface
It is important that the user can clearly identify and utilize all functions of the program without any frustration
User/server communication
Properly set up communication between the user and the designated server to provide a function, which may be creating a puzzle, checking if the puzzle has been properly solved, or checking if the puzzle was solved unfairly.
Research into project creation
The difference between the API’s available, which language to program in, and how to link the user interface to the server.

## Slide 16: Schedule/milestones
2/6/24: phase one completed
2/7/24: phase one presented
3/5/24: Phase Two completed
3/6/24: Present Phase Two
4/9/24: Phase Three completed
4/10/24: Present Phase Three
4/30/24: Phase Four completed
5/1/24: Present Phase Four
5/8/24: Final Project Presentation Video completed

## Slide 17: Our acceptance criteria
We complete our project within the scheduled timeframe and can present it.
All members of the team have put in an equal amount of time and effort.
The project we complete is without any bugs that hinder the user experience.
All criteria needed to properly receive a passing grade have been met.

## Slide 18: Planned future work
One of the first tasks that the team needs to implement is an accessible user interface for our program. It is important that the user can clearly identify and utilize all functions of the program without any frustration. The second task is to properly set up communication between the user and the designated server to provide a function, which may be creating a puzzle, checking if the puzzle has been properly solved, or checking if the puzzle was solved unfairly. And the biggest task is going to be the research needed to create this project; The difference between the API’s available, which language to program in, and how to link the user interface to the server.